VIRTUAL SOC CAPSTONE

# MEETING NOTES #1

04 SEPTEMBER 2025 / 5:45 PM

# ATTENDEES

Dr. Walden & Capstone Group

# AGENDA

- Introductions?

- Questions

  - Timeline? How should we begin?

  - What should we put in our git repo? How should we manage it?

    - Network diagrams, notes, lab notebook (setting stuff up, helpful for eventual scripted deployment)

  - What if something goes wrong on an openstack instance, are we able to revert/change management process?

    - Snapshot capabilities

  - Suggestions for dividing work?

    - Teams of 2

  - Agile? Sprints?

    - 4 week sprint until the 30th?

    - Firewall/NIDS team,

# NOTES

- Start with NIDS once we have the infrastructure set up

- Teams of 2

- NIDS will be its own machine

- By the end of September, be able to observe traffic on the NIDS

- Start all systems on linux so we dont have to deal with Windows license

- First checkpoint, no DMZ

- First version: kali (External), pfsense FW, NIDS(pfsense)/victim (sep 30th)

- For the next meeting, have lab notebooks prepared showing everything you’ve done/experimented with

- Capstone Lecture 9/4

  - We will still need instructor meetings every 2 weeks. Schedule this through her calendar

  - See rubric for instructor meetings on slides

  - Will need kanban board

  - Milestone chart

# ACTION ITEMS

- Remake mermaid diagram to more accurately display architecture

- Virtualbox experimentation with kali -> NIDS (pfsense) until we get openstack access

# NEXT WEEK’S AGENDA

- Next meeting date?

- (for evan) ask about cyber club meeting next week