l,VIRTUAL SOC CAPSTONE

# MEETING NOTES #6

2 OCtober 2025 / 2:00 PM

# ATTENDEES

Evan, Parker, Jack, Jay, Professor Stahr

# AGENDA

- Team Working Agreement

- Charter

- Walden

  - Non-Continuing Project

  - Openstack Snapshot saveable → GUI configuration allowed

  - Standards

    - ENISA, SOC Visibility Triad

- Issue Board/Project Management

- Openstack Progress

- Continued Research

- Suricata NIDS Instance

# NOTES

- Diagrams

- Wiki will be something more permanent

- Demonstration of attack in the next few sprints?

- Work on communicating at a surface level, avoid using heavy acronyms

- Place entire charter in the wiki

- For working agreement, think of it as a rubric

  - More details on meetings. Keep success criteria in the charter

  - Add standards to practice & tools

  - Combine Meetings/Communication

  - Remove paragraphs

  - Breakdown quality/deadlines

  - Scrum Ceremonies?

- Retrospectives (functioning well as a team or not)

- Every sprint we should reference milestones

- Talk to Dr. Walden about the best way for project management

- Research standards and put them in wiki

- VPN vs SSH Bastion

- What we have done

  - Having pfSense GUI reachable through RDP

  - Suricata installed on the ubuntu RDP, but will be implementing it on its own machine

  - pfSense FW rules setup (allowing SSH on nonstandard port and ICMP)

  - Bastion

  - SIEM Research

- Routing Traffic through pfsense, how do you configure it so it is sniffable by the NIDS

- Sprint #3 (ends 10/19)

  - Implement emerging threat rules for NIDS

  - Testing NIDS ruleset. Verify that it can see common attack types

  - Tuning rules to reduce false positives

# ACTION ITEMS

# NEXT WEEK’S AGENDA