Notebook

Milestones Rough Draft

Sprint #1 (ends 9/21)

- Adjusted diagrams, revised mermaid charts

- Set up issue board and git repo

- Research SIEMs, EDRs, NIDS

- Until we get Openstack access, experiment locally on VirtualBox

Sprint #2 (ends 10/05)

- Dr. Walden requested deliverable by the 5th (once granted openstack access)

  - Skeleton network with external VMs (kali), pfsense FW, pfsense NIDS and victim host

  - NIDS should properly sniff network and simply view traffic

- Finish research, officially decide on technology

- Complete, detailed diagrams of end of semester deliverable (working SOC)

Sprint #3 (ends 10/19)

- Implement emerging threat rules for NIDS

- Testing NIDS ruleset. Verify that it can see common attack types

- Tuning rules to reduce false positives

Sprint #4 (ends 11/02)

- Focus on logs and EDR

- Configuring centralized Syslog and EDR

- Set up SIEM

- Verify SIEM can view logs

Sprint #5 (ends 11/16)

- Figure out how to send NIDS alerts to SIEM

- Sending EDR alerts to SIEM

- Explore visualization tools like ELK

Sprint #6 (ends 12/07)

- Tuning

- Prepare a manual demo where you can show attacks and seeing them displayed on the SIEM

- Shell script that would run nmap, metasploit, etc.

Research Topics

- Wazuh SIEM and EDR

- Types of NIDS (Pfsense, Suricata)

Wazuh SIEM and EDR (Recommended by Dr. Walden)

- Free and open-source

- Both SIEM and EDR capabilities

- Wazuh agents can be installed on Windows/Linux/Mac endpoints to monitor file integrity, detect malware, check vulnerabilities, etc

- Also compatible with ELK Stack (Kibana, elasticsearch)

- With our environment:

  - Install Wazuh agents on endpoints

  - Configure pfSense FW and NIDS to forward to Wazuh

- Suggest 4-6 GB of RAM, 2 CPUs, and 40 GB disk space

- Ubuntu 22.04 LTS Recommended

- https://documentation.wazuh.com/current/index.html

pfSense FW

- Open source, free. Widely used in labs and even enterprise networks

- Designed specifically as a firewall/router appliance

- Strong feature set for NAT, packet filtering, VLANs, VPNs, and multi-interface routing

- This gives us a clean separation of roles: pfSense handles firewalling, while Suricata handles IDS

- Web GUI that makes firewall rule configuration, NAT setup, and monitoring easy

NIDS Options

- pfSense

  - Can install Suricata as a package within pfSense

- Separate Suricata VM

  - Simple

  - Allegedly better integration with Wazuh since it outputs EVE JSON logs

SIEM Research

- Wazuh

  - SIEM + XDR/EDR functions

  - Collects logs, correlates events, includes file integrity monitoring (FIM), vulnerability detection, compliance checks

  - All-in-one (agents, dashboards, rules); strong community; integrates well with ELK/OpenSearch; good security use cases.

- Security Onion

  - Security monitoring distro with SIEM capabilities (Elastic stack, Suricata, Zeek, OSSEC, etc.).

  - Strong on network telemetry + log correlation.

  - Excellent for packet capture + network visibility

  - Lots of pre-integrated tools

NIDS Setup

- Objective: Install and configure a Network Intrusion Detection System (Suricata) on the pfSense VM and validate detection using ET Open rules

- Procedure / Steps performed

  - Decided design:  run Suricata on the pfSense instance (inline at the firewall) rather than on a separate NIDS VM.

    - Rationale: pfSense sees all routed traffic; avoids port-mirroring complexity.

- Installed Suricata package

- Navigate: System → Package Manager → Available Packages

- Search for Suricata and click Install → confirm.

- Wait for installation to finish.

-  Configure Suricata on pfSense

- Navigate: Services → Suricata → Interfaces → click + Add.

- Select LAN interface (we monitored traffic crossing LAN/WAN).

- Mode: start in IDS (not IPS) for testing.

- Ensure Block Offenders is unchecked while testing to avoid auto-blocking the attacker IP.

- Save the interface settings.

- Enable ET Open ruleset

- Navigate: Services → Suricata → Global Settings.

- Tick Enable Emerging Threats Open Rules (ET Open). Save.

- Navigate back to the LAN interface settings → Categories and select rule categories to enable (e.g., emerging-scan.rules, emerging-web.rules, emerging-malware.rules as needed).

- Use Services → Suricata → Updates → click Force Rules Update to download rules.

- Troubleshooting: if rules failed to download, verify pfSense Internet/DNS access via Diagnostics → Command Prompt (e.g., ping rules.emergingthreats.net) and fix gateway/DNS before retrying the update.

- Start Suricata on the interface

- Services → Suricata → Interfaces → click Start (►) for the LAN interface.

- Confirm service status via Status → Services and Suricata logs.

- Verification & Tests

- Monitor alerts in real time:

- GUI: Services → Suricata → Alerts

- CLI log files (pfSense): /var/log/suricata/fast.log and /var/log/suricata/eve.json

- Example command on pfSense shell (for capture): tail -F /var/log/suricata/fast.log

- Test 1 — content-based rule (quick smoke test):

  - From a host (victim or attacker), run:

  - curl http://testmyids.com

  - Expected: Suricata matches ET policy test rule and an alert appears in fast.log and Alerts UI.

- Test 2 — scan detection (end-to-end verification):

  - From ext_net (Kali) to a lan-net victim (so traffic traverses pfSense):

  - nmap -sS -T4 -p1-1000 <victim_ip>

  - Expected: ET SCAN alert appears in Suricata alerts (only observed when scan traffic crosses pfSense). Note: scanning from one LAN host to another may not generate an alert unless traffic traverses pfSense (because switching inside the hypervisor may bypass the firewall).

- Files / Logs collected

- /var/log/suricata/fast.log — quick alert summaries

- /var/log/suricata/eve.json — full JSON alert records (exported excerpts saved for demo)

SIEM Setup

- curl -sO https://packages.wazuh.com/4.x/wazuh-install.sh

- sudo bash wazuh-install.sh -a

- https://documentation.wazuh.com/current/user-manual/wazuh-dashboard/queries.html

- 22/10/2025 20:53:38 INFO: You can access the web interface https://105.45.5.28:443

- User: admin

- Password: 81SYebPYk9Tuiri?R6b*Ybba8OoC*LYb