l,VIRTUAL SOC CAPSTONE

# MEETING NOTES #7

8 October 2025 / 4:00 PM

# ATTENDEES

Evan, Parker, Jay, Dr. Walden

# AGENDA

- Charter

- Version Control/Project Management

- Work Division

- Scripted Deployment (instructions, etc)

- Issue Board/Project Management

- Technology Research

  - pfSense hurdles

- Suricata NIDS Instance

  - How do we get traffic to go through it

- Stahr Demo

  - Simple attack, NIDS being able to sniff traffic

- Work on communicating at a surface level, avoid using heavy acronyms

- VPN vs SSH Bastion

- What we have done

  - Having pfSense GUI reachable through RDP

  - Suricata installed on the ubuntu RDP, but will be implementing it on its own machine

  - pfSense FW rules setup (allowing SSH on nonstandard port and ICMP)

  - SIEM Research

- Routing Traffic through pfsense, how do you configure it so it is sniffable by the NIDS

- Sprint #3 (ends 10/19)

  - Implement emerging threat rules for NIDS

  - Testing NIDS ruleset. Verify that it can see common attack types

  - Tuning rules to reduce false positives

# NOTES

- Everything should be deployed in one step (as per Dr. Walden’s advice)

  - Still write instruction set, there will always be the need for some manual set up

- Figure out how to configure instructor station (second semester)

- Ignore metasploit-network for now, if there’s no convenient way to remove it from the network topology diagram

- Research how to make NIDS sniffable on OpenStack

- PfSense virtual switch configure switch to be a hub so all get traffic

- Port mirroring

- Setting up the VPN can wait til next semester

- Web servers and DNS servers in the DMZ

# ACTION ITEMS

- Divvy up issues for us all to work on

- Set up in person meeting amongst group mates to get on track

- Set up SSH bastion

- Create detailed network diagram

- Asset inventory document

# NEXT WEEK’S AGENDA