VIRTUAL SOC CAPSTONE

# MEETING NOTES #10

28 October 2025 / 7:00 PM

# ATTENDEES

Evan, Jay, Jack, Parker

AGENDA

# NOTES

- Separate tasks better so they are not so broad

  - Need to flesh out requirements for each sprint with Walden

- Mess around with the SIEM dashboard, experimentation with visualizations like ELK

- Sprint 6 reduce false positives

- Wazuh agents work as EDRs on machines

  - Agents on victim and metasploitable 3

- Get a better idea on Dr. Walden’s perspective of a “working model”

ACTION ITEMS

- Get log forwarding to work

- Make snapshots at the end of the sprint

- Chat with Walden about Network topology (jack)

- pfSense logs to SIEM

- Update gitlab Metasploitable documentation from lab notebook

- Before Thursday:

  - Make sure NIDS logs are forwarded properly to SIEM (Evan)

  - Make sure the host base logs are forwarded using syslog (Evan)

  - Demo of Metasploitable 3 attack and logs appearing within SIEM (if above completed)

  - Update the Glossary with new terminology (Parker)

  - Make issue for all tasks listed above (Parker)

  - Make updated network diagram (Jay)

  - Make agenda for Stahr Meeting

    - Network diagram

    - Metasploitable

    - Explain Wazuh

- End of Sprint:

- Next sprint tasks:

  - Get an initial version of dashboard GUI objects going

  - Tune Suricata and Wazuh to reduce false positives on alerts? (seperate tasks?)

  - Research Log&Alert indexing/formatting schema

# NEXT WEEK’S AGENDA

- Lock in